**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 24 Aug 2025 |
| Team ID | LTVIP2025TMID61070 |
| Project Name | LearnHub: Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

**LearnHub: Product Backlog, Sprint Schedule, and Estimation**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-1** | **User Registration&Login** | **USN-1** | **As a user, I can register and log in with email and password.** | **3** | **High** | **Vadde Narendra (Frontend)** |
|  | **Course Enrollment** | **USN-2** | **As a learner, I can browse and enroll in courses.** | **2** | **High** | **Vadde Narendra (Frontend)** |
| **Sprint-2** | **Educator Course Creation** | **USN-3** | **As an educator, I can create and publish courses.** | **3** | **High** | **Talanki Uday Kumar (Backend)** |
|  | **Mark Pages as Complete** | **USN-4** | **As a learner, I can mark content pages as completed.** | **2** | **Medium** | **Talanki Uday Kumar (Backend)** |
| **Sprint-3** | **Multi-language Course Access** | **USN-5** | **As a learner, I can access courses in different regional languages.** | **3** | **Low** | **T Bharath Kumar (Frontend)** |
|  | **Upload Video Content** | **USN-6** | **As an educator, I can upload videos to course modules.** | **2** | **High** | **T Bharath Kumar (Backend)** |
| **Sprint-4** | **Certification&Feedback** | **USN-7** | **As a learner, I can receive a certificate after course completion.** | **3** | **High** | **Vadde Shiva Krishna (Backend)** |
|  | **Feedback System** | **USN-8** | **As a learner, I can leave feedback and rate completed courses.** | **2** | **Medium** | **Vadde Shiva Krishna (Frontend/Database)** |

**Project Tracker, Velocity&Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 21 july 2025 | 21 July 2025 | 20 | 21 July 2025 |
| Sprint-2 | 20 | 6 Days | 22 Aug 2025 | 22 August 2025 | 20 | 21 July 2025 |
| Sprint-3 | 20 | 6 Days | 22 August 2025 | 22 August 2025 | 20 | 21 July` 2025 |
| Sprint-4 | 20 | 6 Days | 31 August 2025 | 22 August 2025 | 20 | 21 July 2025 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |